# Test Plan — 10-Pin Bowling Game

# 1. Scope

This test plan covers the BowlingGame class in bowling_game.py, tested through its roll(pins) and score() methods, using the games shown in example_usage.py as a reference. There is no GUI yet, so testing is limited to the scoring logic.

# 2. Test Strategy

Testing will be done through unit tests written in pytest. Each test sets up a new game, plays a sequence of rolls, and checks that score() returns the correct result. Tests will cover:

- Normal scoring (open frames, spares, strikes, perfect game, gutter game)

- The special rules for the 10th frame

- Invalid input (e.g. negative pins, pins over 10)

- Calling score() before the game is finished

# 3. Risk Assessment

| Risk | Why it matters |
| --- | --- |
| Strike/spare bonus calculated incorrectly | This is the core rule of bowling scoring — getting it wrong means every affected game score is wrong |
| 10th frame handled incorrectly | The 10th frame has special bonus-roll rules that are easy to get wrong |
| No input validation | Invalid pin values (negative, over 10) could currently be accepted, producing meaningless scores |
| Incomplete game scored | Calling score() before the game is finished currently crashes instead of giving a clear message |

# 4. Test Approach

- Run the existing example games from example_usage.py to confirm basic scoring works.

- Write additional unit tests for edge cases not covered by the examples (10th-frame variations, invalid input, incomplete games).

- Run the full test suite and record which tests pass/fail.

- Fix any bugs found, then re-run the tests to confirm the fix works and nothing else broke.

# 5. Deliverables

- This test plan

- test_bowling_game.py (unit test suite)

- Fixed bowling_game.py

- Git commit history showing each fix